Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS54144 |
| Project Name | ShopSmart – Digital Grocery Web Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration & Login | USN-1 | User Registration | 2 | High | Sai |
| Sprint-1 | User Registration & Login | USN-2 | Email Confirmation | 1 | High | Gamya |
| Sprint-1 | User Registration & Login | USN-3 | Gmail Registration | 2 | Medium | Siva Kumar |
| Sprint-1 | User Registration & Login | USN-4 | Login with Email & Password | 1 | High | Sowjanya |
| Sprint-1 | User Registration & Login | USN-5 | JWT Authentication Setup | 3 | High | Sai |
| Sprint-1 | User Registration & Login | USN-6 | Role-Based Middleware | 3 | High | Sai |
| Sprint-2 | Product Management | USN-7 | Add Product (Admin) | 3 | High | Gamya |
| Sprint-2 | Product Management | USN-8 | Update Product | 3 | High | Gamya |
| Sprint-2 | Product Management | USN-9 | Delete Product | 2 | Medium | Gamya |
| Sprint-2 | Product Management | USN-10 | View Products | 2 | High | Siva Kumar |
| Sprint-2 | Cart Module | USN-11 | Add to Cart | 3 | High | Sowjanya |
| Sprint-2 | Cart Module | USN-12 | Remove from Cart | 2 | Medium | Sowjanya |
| Sprint-2 | Cart Module | USN-13 | Update Quantity | 2 | Medium | Sowjanya |
| Sprint-3 | Order Management | USN-14 | Place Order | 3 | High | Sai |
| Sprint-3 | Order Management | USN-15 | Order History | 2 | Medium | Siva Kumar |
| Sprint-3 | Order Management | USN-16 | Order Tracking | 3 | Medium | Gamya |
| Sprint-3 | Payment Integration | USN-17 | Stripe Integration | 5 | High | Sai |
| Sprint-3 | Payment Integration | USN-18 | COD Option | 2 | Medium | Sowjanya |
| Sprint-3 | Admin Dashboard | USN-19 | View Orders | 3 | High | Gamya |
| Sprint-3 | Admin Dashboard | USN-20 | Generate Sales Report | 3 | Medium | Sai |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 16 Feb 2025 | 21 Feb 2025 | 12 | 21 Feb 2025 |
| Sprint-2 | 17 | 6 Days | 23 Feb 2025 | 28 Feb 2025 | 17 | 28 Feb 2025 |
| Sprint-3 | 21 | 6 Days | 02 Mar 2025 | 07 Mar 2025 | 21 | 07 Mar 2025 |

A burn down chart is a graphical representation of work left to do versus time. Below is the burndown data for Sprint-1 (6 Days duration, starting with 12 Story Points):

Day 1 – 12 Points Remaining
Day 2 – 10 Points Remaining
Day 3 – 8 Points Remaining
Day 4 – 5 Points Remaining
Day 5 – 2 Points Remaining
Day 6 – 0 Points Remaining

This data shows a steady, consistent completion of tasks across the sprint, matching the ideal burndown trajectory for agile project management.

Velocity:

Total Story Points = 12 (Sprint 1) + 17 (Sprint 2) + 21 (Sprint 3) = 50 Points
Number of Sprints = 3

Velocity Calculation: Total Story Points / Number of Sprints
Velocity = 50 / 3 = 16.6

Average Velocity ≈ 17 Story Points per Sprint. This indicates that the team can confidently commit to and complete approximately 17 story points of work within a standard 6-day sprint cycle.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. Below is the burndown data for Sprint-1 (6 Days duration, starting with 12 Story Points):

Day 1 – 12 Points Remaining
Day 2 – 10 Points Remaining
Day 3 – 8 Points Remaining
Day 4 – 5 Points Remaining
Day 5 – 2 Points Remaining
Day 6 – 0 Points Remaining

This data shows a steady, consistent completion of tasks across the sprint, matching the ideal burndown trajectory for agile project management.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts